**Name:**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Format the base of the html | 3/20/21 | 3/20/21 |
| 2. Make the index.html and start the CSS | 3/22/21 | 3/23/21 |
| 3. Organize the other tabs and make the html | 3/27/21 | 3/28/21 |
| 4. Finalize the HTML/CSS/JS | 3/30/21 | 3/30/21 |
| 5. Make the user stories | 3/31/21 | 3/30/21 |
| 6. Do the interviews | 4/2/21 | 4/5/21 |
| 7. Edit website based on interviews | 4/4/21 | 4/5/21 |
| 8. Draw the wireframes | 4/5/21 | 4/5/21 |
| 9. Make the design guide | 4/7/21 | 4/6/21 |
| 10. Run through everything again | 4/10/21 | 4/11/21 |